## Slide 1
Team Members:
Sushant Ahuja
Cassio Caposso
Sameep Mohta
Big Data is a Big Deal!

## Slide 2: Project Purpose
Test the performances of data mining algorithms in three environments:
    Weka, an educational data mining tool
    Hadoop Map/Reduce(the most widely used framework for distributed file system processing)
    Apache Spark
Mine different sizes of data, build classification and recommendation systems.
Try to convert the big data to ‘smart’ data using various techniques.

## Slide 3: Project Goals
Compare the efficiency and performance of the 3 different big data environments.
Validate the feasibility of preparing big data files and testing their performance on each platform.
Conclude whether the master-slave structure is reliable or not
Learn to transform traditional structured query process into non-structured map reduce tasks.
Report the overall performance in the single machine and the distributed system for three environments.

## Slide 4: Project Support Environment
Three Linux machines, each running Ubuntu 15.04
Using these three machines for Weka, Hadoop and Spark individually.
Extending these machines to form a cluster framework to establish a master-slave architecture.
Eclipse IDE

## Slide 5: Project Technologies
Weka, a machine learning software
Hadoop MapReduce
Apache Spark
Maven in Eclipse for both Hadoop and Spark
Mahout on Hadoop systems
Mlib on Spark systems
K means clustering

## Slide 6: Project Plan
  Skeleton Website 4 October, 2015
  Project Plan v1.0 8 October, 2015
  Requirements Document v1.0 20 October, 2015
  Design Document v1.0 10 November, 2015
  Iteration 1 8 December, 2015
  Iteration 2 Last week of Jan’ 16
  Iteration 3 1st week of Mar’16
  Iteration 4 Last week of Mar’16
  User manual 1st week of Apr’16
  Developer manual 1st week of Apr’16
  SRS 2nd week of Apr’16
  NTASC Presentation 2nd week of Apr’16
  Complete Documentation Last week of Apr’16
  Final Presentation 28th April, 2016

## Slide 7: Iteration 1 & 2
Iteration 1:
Setting up 3 linux machines with Weka, Hadoop and Spark
Initial Software Tests
  Word Frequency Count on all the 3 machines with text files of different sizes.
  Large Matrix Multiplication with matrices of sizes: 500x500 elements, 1000x1000 elements and 10000x10000 elements
Iteration 2:
Setting machine networks with 2 nodes minimum.
Running Mahout on Hadoop systems and Mlib on spark systems
Perform unstructured text processing search on all 3 machines
Perform classification on all 3 machines

## Slide 8: Iteration 3 & 4
Iteration 3:
Using K means clustering on all 3 machines
Iteration 4:
Using K means clustering to create recommendation systems from large datasets on all 3 machines

## Slide 9: Project Risks and Measures
Contingency | Probability | Severity | Mitigation Strategy
Project Not finished | Low | Catastrophic | Work efficiently In a timely manner
System Failure | Low | Critical | Have backup machines
Data Loss | Moderate | Moderate | Backup of Data properly
Group Member unavailable at critical time | Moderate | Moderate | Make sure every team member knows what they are doing
Root Access not available at critical times | Moderate | Moderate | Be prepared and plan in advance